**Project Planning Template – SocialeX App**

**Date:**

[13-06-25]

**Team ID:**

[Enter Team ID]

**Project Name:**

SocialeX

**Maximum Marks:**

5 Marks

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

**Product Backlog & Sprint Schedule**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Security | USN-1 | As a user, I can sign up and log in securely. | 3 | High | [Amrutansh] |
|  |  | USN-2 | As a user, I can enable app lock for extra security. | 2 | High | [Yuvraj] |
|  |  | USN-3 | As a user, I can reset my password. | 2 | Medium | [Yuvraj] |
| Sprint-2 | Chat & Media Sharing | USN-4 | As a user, I can send and receive text messages. | 2 | High | [Amrutansh] |
|  |  | USN-5 | As a user, I can share images, videos, and documents. | 3 | High | [Yuvraj] |
| Sprint-3 | Stories & Notifications | USN-6 | As a user, I can post and view stories. | 3 | High | [Amrutansh] |
|  |  | USN-7 | As a user, I get notifications for new messages/calls. | 2 | Medium | [Amrutansh] |
| Sprint-4 | Calling & Theme Switching | USN-8 | As a user, I can make voice calls. | 3 | High | [Yuvraj] |
|  |  | USN-9 | As a user, I can make video calls. | 3 | High | [Yuvraj] |
|  |  | USN-10 | As a user, I can switch between dark and light themes. | 2 | Medium | [Yuvraj] |

**Project Tracker, Velocity & Burndown Chart**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | [13-06-25] | [13-06-25] | 20 | [14-06-25] |
| Sprint-2 | 20 | 6 Days | [14-06-25] | [16-06-25] | 20 | [16-06-25] |
| Sprint-3 | 20 | 6 Days | [14/6/25] | [26-06-25] | 20 | [20-06-25] |
| Sprint-4 | 20 | 6 Days | [16\6\25] | [30-06-25] | 20 | [26-06-25] |

**Notes**

* Prioritise high-value user stories early in the sprints.
* Ensure sprint planning includes clear acceptance criteria.
* Track team velocity and adjust planning accordingly.
* Encourage detailed task estimation with story points.
* Include team member responsibilities for accountability.